COMMERCIAL PROPOSAL AND PRO FORMA INVOICE

# Microfinance and Susu System

Full platform development and managed service investment

| Prepared by | Project commercial details |
| --- | --- |
| Stormglide | Client: To be confirmed |
| Quote reference: STG MFS 001 | Issued: 29 September 2026 |
| Currency: Ghana cedi | Delivery basis: staged implementation |

# Project investment

This proposal covers the full target platform described in the client execution guide. The platform is delivered in controlled stages so that the business proves the core Susu operation before larger credit, hire purchase and welfare workflows are activated.

| Commercial item | Amount |
| --- | --- |
| One time full platform development fee | GH₵55,000 |
| Monthly managed service after initial live pilot | GH₵8,500 per month |

The development fee is the agreed professional fee for the full staged scope below. Third-party provider charges, statutory charges and optional devices are not included in these figures.

# What the development fee includes

The GH₵55,000 development investment covers product design, engineering, integration work, testing, launch preparation, initial training support and project documentation for the following staged platform package.

# Development scope and fee schedule

The line items below explain how the one-time development investment is allocated. They are delivered as connected parts of one platform, not as unrelated standalone products.

| Platform component | Included work | Development fee |
| --- | --- | --- |
| Shared platform foundation | Role-based access, member records, central financial controls, audit trail, reporting base, security configuration and environment setup. | GH₵10,000 |
| Admin and branch portal | Head-office, branch, town-manager, cashier and supervisor dashboards; work queues, approvals, cash close and reporting. | GH₵10,000 |
| Android field agent app | Paired-agent workflow, offline collection, member lookup, receipts, route activity, device controls and cash handover. | GH₵9,000 |
| Susu savings operations | Collection cycles, savings records, handovers, daily close, reconciliation, exceptions and member receipts. | GH₵8,000 |
| Member PWA USSD and SMS | Member-facing PWA, basic USSD checking and requests, SMS receipts, reminders and service updates. | GH₵5,000 |
| Microcredit system | Loan request, assessment, approval, repayment tracking, arrears workflow and reporting. | GH₵5,000 |
| Hire purchase system | Catalogue, customer application, approvals, supplier and delivery tracking, instalment plans and arrears view. | GH₵4,000 |
| Welfare system | Membership rules, contributions, claim requests, approvals, payment tracking and case history. | GH₵2,000 |
| Public website and launch | Company website, product information, branch contacts, enquiry journey, FAQs and launch configuration. | GH₵2,000 |
| Total one-time development investment |  | GH₵55,000 |

# Managed service after launch

The monthly managed service begins after the initial live pilot is launched. It keeps the live platform stable, monitored and supported while the company operates it and progresses through the agreed stages.

| Included in GH₵8,500 per month | Service outcome |
| --- | --- |
| Platform monitoring and incident response | Operational issues are monitored, triaged and addressed through an agreed support process. |
| Security and dependency maintenance | Routine security updates, access reviews and platform health maintenance. |
| Backup oversight and recovery readiness | Backups and recovery procedures are checked so important operating data can be restored when required. |
| Minor fixes and operational support | Support for defects, configuration questions, user access and practical day-to-day operations. |
| Performance and service reporting | Regular view of service health, important incidents and actions requiring business input. |

# Delivery and payment milestones

The full project is released through stages. This payment schedule keeps delivery, testing and the company's operational readiness aligned.

| Milestone | What is achieved | Amount |
| --- | --- | --- |
| 1. Project commencement | Discovery, operating rules, product setup, architecture, design and pilot preparation begin. | GH₵22,000 |
| 2. Core pilot ready | Core Susu workflow, admin and branch portal, agent app, collection, handover and basic reporting are ready for pilot acceptance. | GH₵13,750 |
| 3. Member access and controlled expansion | Member PWA, USSD and SMS service access, exception controls and controlled rollout capabilities are completed. | GH₵11,000 |
| 4. Final module delivery and handover | Credit, hire purchase, welfare, final hardening, documentation and handover are completed. | GH₵8,250 |
| Total development fee |  | GH₵55,000 |

# Service and provider cost boundaries

Stormglide will build and manage the platform described in this proposal. The following costs remain direct third-party or client operating costs because they depend on the company's chosen providers, usage and regulatory arrangements.

SMS messages, USSD short-code or session charges, messaging-provider fees and telecom usage.

NIA IVSP, biometric verification, identity-provider, credit-bureau or related data-provider fees where used.

Cloud hosting, Firebase, Google Cloud, database, storage, domain, email, app-store and monitoring charges.

Company phones, supported biometric devices, staff data bundles, branch internet, banking and physical cash operations.

Mobile-money payment integration, payment transaction fees and any separately approved future payment-collection scope.

Taxes, levies and regulatory fees that may apply to the client or its external providers.

Major new features, new product lines, material integrations or scope changes outside this proposal are quoted separately before work begins.

# Assumptions and next step

The client will nominate a pilot branch, confirm the relevant operating rules, provide timely access to approved providers and make the right staff available for testing and training. Delivery dates are confirmed after those dependencies and the pilot plan are agreed.

Acceptance of this proposal confirms the development investment and the managed-service arrangement described here. Final commercial terms will be captured in the project agreement before implementation starts.

| For the client | For Stormglide |
| --- | --- |
| Name: ______________________________ Title: ______________________________ Signature: __________________________ Date: ______________________________ | Name: John Dakey Company: Stormglide Email: john@stormglide.io Contact: 0547738678 |